HELLOBUSAN
Cloudflare + WebMCP Hackathon Package

PRD · Cloudflare Architecture · TODO · Demo Strategy
Version 1.0 · 2026-09-01

# 1. PRD

# HELLOBUSAN — Agentic Busan / WebMCP PRD

Version: 1.0 · 2026-09-01

## 0. Executive Decision

HelloBusan의 WebMCP 해커톤 제품은 “AI가 부산을 사용한다”가 아니라 **“사람이 원하는 도시 경험을 AI가 부산의 웹서비스를 통해 준비·조정하고, 사람은 권한과 최종 결정을 유지한다”**로 정의한다.

핵심 데모는 여행 추천 자체가 아니다.

**Human Intent → Agent Planning → WebMCP Tool Orchestration → Human Approval → Real-world Outcome**

부산은 제품의 목적지가 아니라 **Agentic Web을 실제 도시 서비스에 적용하는 테스트베드**다.

WebMCP는 브라우저 안에서 사이트가 Agent에게 구조화된 Tool을 제공하는 방식이며, 현재 공식 문서도 사용자 목표, 초기 상태, 시스템 제약, 사용자 확인을 고려한 Tool 설계를 강조한다.

---

# 1. Product Definition

## Product

**HELLOBUSAN — Human-Controlled Agentic City**

### Tagline

**You decide. Your agent acts. Busan responds.**

### One sentence

사람의 자연어 목표를 부산의 장소·문화·교통·예약 서비스에 연결하고, WebMCP Tool을 통해 Agent가 계획을 실행하되 사용자가 권한과 민감한 행동을 통제하는 도시형 Agent Interface.

### 해커톤에서 증명할 것

1. WebMCP가 기존 DOM/클릭 기반 Agent보다 구조화된 행동을 제공한다.

2. 여러 부산 서비스가 하나의 Agent 목표를 위해 조합될 수 있다.

3. 사용자가 Agent의 권한 범위를 직접 통제할 수 있다.

4. 민감한 행동은 자동 실행하지 않고 사용자 승인으로 전환된다.

5. 이 패턴이 여행을 넘어 도시 서비스 전체로 확장될 수 있다.

---

# 2. Problem

현재 사용자는 부산에서 하나의 목표를 달성하기 위해 여러 서비스를 직접 찾아다녀야 한다.

예:

장소 검색

행사 검색

식당 검색

교통 확인

가격 비교

일정 조정

예약

기존 AI 여행 플래너는 이 정보를 한 화면에 모으는 데 강하지만, WebMCP의 차별점인 **웹사이트가 Agent에게 명시적인 행동 인터페이스를 제공하는 것**을 충분히 보여주지 못할 수 있다.

따라서 HelloBusan은 여행 UI 자체보다 **Agent가 도시 서비스를 어떻게 사용하고, 인간이 그것을 어떻게 통제하는지**를 제품 핵심으로 둔다.

---

# 3. Target Users

## Primary

### 해커톤 심사위원 / 기술 사용자

WebMCP의 필요성과 실제 동작을 한 번에 이해해야 한다.

## Secondary

### 부산 방문자

“오늘 부산에서 무엇을 할까?”를 자연어로 요청하고 결과를 검토한다.

## Future

외국인 관광객

부산 시민

소상공인

문화시설

관광사업자

공공서비스 제공기관

---

# 4. Core Experience

## User input

“오늘 비가 오는데 5만원 안에서 아이와 6시간 동안 부산에서 할 일을 만들어줘.”

## Agent workflow

USER INTENT

↓

Intent / Constraint extraction

↓

Permission check

↓

WebMCP tool discovery

↓

Search / Compare / Route / Cost

↓

Itinerary generation

↓

Human review

↓

Reservation approval

↓

Result

## Critical principle

### Agent may:

search

compare

calculate

draft

optimize

modify itinerary

### Agent must ask:

reservation

purchase

payment

irreversible change

### Agent must never have in MVP:

unrestricted payment

unrestricted personal-data mutation

invisible background actions

---

# 5. Why WebMCP?

WebMCP의 핵심은 Agent가 버튼이나 DOM을 추측하는 대신 사이트가 **도구 이름, 설명, JSON Schema, 실행 방법**을 명시한다는 것이다.

HelloBusan은 이를 도시 서비스에 적용한다.

### Before

Agent

↓

DOM inspection

↓

find button

↓

click

↓

wait

↓

parse result

↓

repeat

### After

Agent

↓

search_restaurants({

area,

budget,

dietary

})

↓

structured result

### Product proof

MVP에는 동일한 시나리오를

Human UI

Agent + DOM

Agent + WebMCP

세 방식으로 비교하는 Evaluation Panel을 둔다.

실측값만 표시한다.

---

# 6. System Architecture

┌───────────────────────────────────────────────────────────┐

│                     HELLOBUSAN WEB APP                    │

│ React / Vite / TypeScript                                 │

├───────────────────────────────────────────────────────────┤

│ Human UI                                                   │

│ Goal · Map · Timeline · Permission Wallet · Approval      │

├───────────────────────────────────────────────────────────┤

│ WebMCP Layer                                               │

│ search_* · get_* · calculate_* · build_* · reserve_*      │

└───────────────────────┬───────────────────────────────────┘

│ HTTPS

▼

┌───────────────────────────────────────────────────────────┐

│                 CLOUDFLARE WORKERS                        │

│ API / Auth / Business Logic / WebMCP-backed endpoints     │

├───────────────┬─────────────────────┬─────────────────────┤

│ D1            │ Durable Objects     │ AI                  │

│ city data     │ session / approvals │ intent / planning   │

│ users         │ realtime state      │ classification      │

│ tools         │ agent activity      │                     │

└───────┬───────┴──────────┬──────────┴─────────────────────┘

│                  │

▼                  ▼

External APIs       Real-time UI

maps / weather      WebSocket/SSE*

mock services       activity log

*실시간 통신은 Durable Objects를 사용할 수 있다. Cloudflare는 DO를 상태 저장, 실시간 상호작용, 조정에 적합한 primitive로 제공한다.

---

# 7. Cloudflare Stack

## Frontend

**Cloudflare Workers Static Assets + React/Vite**

가능하면 Pages와 별도 구성으로 복잡성을 줄이고, 하나의 Worker에서 정적 자산과 API를 함께 제공한다.

## Backend

**Cloudflare Workers**

역할:

`/api/*`

authentication

permission enforcement

itinerary API

tool execution

external API proxy

audit logging

## Database

**Cloudflare D1**

테이블:

users

profiles

places

restaurants

experiences

events

itineraries

itinerary_items

permissions

tool_definitions

tool_calls

approvals

evaluations

D1은 Workers에서 사용하는 serverless SQL database로 설계한다.

## Stateful session

**Durable Objects**

MVP에서는 `TripSession` 하나를 중심으로:

현재 itinerary

Agent activity

approval state

connected client

temporary permission state

를 관리한다.

## Optional

R2: 이미지/지도 스냅샷/리포트

Workers AI: intent classification, summarization, ranking

Analytics Engine: tool latency / success / error metrics

Queues: 장기 실행 작업이 필요해질 때 추가

---

# 8. Data Model

## users

id TEXT PRIMARY KEY

email TEXT

name TEXT

created_at INTEGER

## places

id TEXT PRIMARY KEY

name TEXT

category TEXT

district TEXT

lat REAL

lng REAL

price_min INTEGER

price_max INTEGER

tags_json TEXT

languages_json TEXT

open_hours_json TEXT

## itineraries

id TEXT PRIMARY KEY

user_id TEXT

goal TEXT

budget INTEGER

duration_minutes INTEGER

status TEXT

created_at INTEGER

updated_at INTEGER

## permissions

user_id TEXT

tool_name TEXT

policy TEXT -- allow | ask | deny

daily_limit INTEGER

created_at INTEGER

updated_at INTEGER

PRIMARY KEY(user_id, tool_name)

## approvals

id TEXT PRIMARY KEY

user_id TEXT

tool_name TEXT

payload_json TEXT

status TEXT -- pending | approved | rejected | expired

created_at INTEGER

resolved_at INTEGER

## tool_calls

id TEXT PRIMARY KEY

session_id TEXT

tool_name TEXT

input_json TEXT

output_json TEXT

permission TEXT

status TEXT

latency_ms INTEGER

created_at INTEGER

---

# 9. WebMCP Tool Contract

MVP Tool Set: 10 tools

### READ

1. `search_places`

2. `search_restaurants`

3. `search_events`

4. `get_place_details`

5. `calculate_route`

6. `estimate_cost`

7. `get_weather`

8. `get_itinerary`

### WRITE

9. `update_itinerary`

### SENSITIVE

10. `request_reservation`

`request_reservation`은 직접 결제가 아니라 **예약 승인 요청**까지를 MVP 범위로 한다.

---

# 10. Tool Permission Matrix

| Tool | Type | Default |

|---|---|---|

| search_places | READ | ALLOW |

| search_restaurants | READ | ALLOW |

| search_events | READ | ALLOW |

| get_place_details | READ | ALLOW |

| calculate_route | READ | ALLOW |

| estimate_cost | READ | ALLOW |

| get_weather | READ | ALLOW |

| get_itinerary | READ | ALLOW |

| update_itinerary | WRITE | ALLOW |

| request_reservation | SENSITIVE | ASK |

| payment | FINANCIAL | DENY / not in MVP |

| profile mutation | PERSONAL | DENY / not in MVP |

---

# 11. Permission Wallet UX

AGENT WALLET

You stay in control.

Search              ALLOW

Compare             ALLOW

Route               ALLOW

Schedule            ALLOW

Reservation         ASK

Payment             DENY

Profile             DENY

Daily spending limit

₩50,000

권한은 서버에서도 반드시 검증한다.

UI에서만 잠그는 것은 보안 경계로 인정하지 않는다.

---

# 12. Main Screens

## Screen 01 — Goal

자연어 입력

## Screen 02 — Agent Working

Tool 호출 과정과 진행률

## Screen 03 — City Workspace

지도 + 일정 + 장소

## Screen 04 — Agent Wallet

권한 정책

## Screen 05 — Approval

예약 등 민감 행동 승인

## Screen 06 — Agent Black Box

Tool call / input / output / reason / permission / impact

## Screen 07 — WebMCP Evaluation

Human vs DOM Agent vs WebMCP

---

# 13. Agent Black Box

모든 Tool Call을 기록한다.

14:02:11 search_places

12 results

14:02:13 search_restaurants

8 results

14:02:15 calculate_route

4 routes

14:02:18 update_itinerary

3 activities removed

14:02:21 request_reservation

USER APPROVAL REQUIRED

Tool 상세:

INPUT

OUTPUT

PERMISSION

STATUS

LATENCY

IMPACT

“AI가 무엇을 했는지”를 사용자가 볼 수 있게 한다.

---

# 14. Evaluation

동일한 사용자 목표를 세 방식으로 실행한다.

### Mode A

Human UI

### Mode B

Agent + DOM

### Mode C

Agent + WebMCP

측정:

steps

interactions

tool calls

errors

completion time

task completion rate

중요:

**임의의 70%, 85% 같은 숫자를 미리 넣지 않는다. 실제 테스트 결과만 공개한다.**

---

# 15. MVP Demo Scenario

### Prompt

“오늘 비가 오는데 5만원 안에서 아이와 6시간 동안 부산에서 할 일을 만들어줘.”

### Expected sequence

get_weather

↓

search_places

↓

search_events

↓

search_restaurants

↓

estimate_cost

↓

calculate_route

↓

update_itinerary

↓

request_reservation

↓

HUMAN APPROVAL

### Final screen

YOUR AGENT USED 7 BUSAN SERVICES

✓ Weather checked

✓ 12 places searched

✓ 8 restaurants compared

✓ 4 routes calculated

✓ Budget optimized

✓ Itinerary created

⚠ Reservation requires approval

🔒 Payment was never accessible

YOU STAYED IN CONTROL.

---

# 16. Business Expansion

## Phase 1

HelloBusan 자체 서비스

## Phase 2

부산 관광/문화사업자 Agent-ready onboarding

## Phase 3

소상공인 Agent Passport

사업자가:

메뉴

영업시간

예약

가격

정책

을 입력하면 WebMCP Tool을 생성.

## Phase 4

다른 도시 확장

HelloBusan

↓

HelloSeoul

↓

HelloKorea

↓

Agent-ready City Network

---

# 17. Security

## 원칙

### Never trust the client

권한 검사는 Worker에서 수행.

### Sensitive actions

예약/결제 등은 approval record 생성 후 실행.

### Audit

모든 Tool Call을 기록.

### Origin

WebMCP는 secure origin 및 permission policy 조건을 고려한다.

### Cross-origin

외부 서비스 Tool 연결은 명시적으로 허용된 origin만 사용한다.

---

# 18. Non-goals

MVP에서 하지 않는다.

실제 결제

실제 개인정보 변경

무제한 자율 Agent

전국 서비스

메타버스

완성형 OTA

모든 부산 사업자 연동

복잡한 회원/포인트 시스템

**해커톤에서는 WebMCP의 가치 증명에 집중한다.**

---

# 19. Success Metrics

## Product

목표 입력 → 계획 생성 성공률

사용자의 승인/거부 성공률

itinerary completion rate

## WebMCP

Tool discovery 성공률

Tool execution success rate

평균 latency

오류율

DOM 대비 interaction 감소

## Demo

3분 이내 전체 시나리오 재현

심사위원이 WebMCP의 역할을 30초 내 이해

권한 정책을 10초 내 이해

---

# 20. Hackathon Story

### 01 Problem

“AI는 정보를 잘 찾지만 현실의 웹서비스를 안정적으로 조작하기 어렵다.”

### 02 Technology

“WebMCP는 웹사이트가 Agent에게 명시적인 행동 계약을 제공한다.”

### 03 Human

“하지만 행동할수록 인간의 통제권이 중요해진다.”

### 04 Solution

“HelloBusan은 WebMCP + Agent Permission + Human Approval을 결합한다.”

### 05 Proof

“동일한 부산 업무를 Human / DOM Agent / WebMCP로 측정한다.”

### 06 Future

“부산에서 시작해 Agent-ready City Network로 확장한다.”

---

# 21. Final Product Statement

**HelloBusan is not an AI travel planner.**

>

**It is a human-controlled interface between AI agents and the real services of a city.**

한국어:

**HelloBusan은 여행을 대신 계획하는 AI가 아니라, 사람이 허용한 범위 안에서 AI가 도시의 웹서비스를 사용할 수 있게 만드는 새로운 도시 인터페이스다.**

# 2. Cloudflare Architecture

# HELLOBUSAN — Cloudflare Architecture Blueprint

flowchart TB

U[Human User] --> UI[HelloBusan React UI]

UI --> MCP[WebMCP Tool Layer]

UI --> API[Cloudflare Worker API]

MCP --> API

API --> AUTH[Auth / Permission Guard]

AUTH --> D1[(Cloudflare D1)]

AUTH --> DO[TripSession Durable Object]

DO --> ACT[Agent Activity Stream]

DO --> APP[Approval State]

API --> AI[Workers AI / Planner]

API --> EXT[External APIs / Mock City Services]

EXT --> MAP[Maps / Route]

EXT --> WEATHER[Weather]

EXT --> CULTURE[Culture]

EXT --> FOOD[Restaurant]

EXT --> RESERVE[Reservation Mock]

UI --> BLACKBOX[Agent Black Box]

UI --> WALLET[Agent Wallet]

UI --> EVAL[WebMCP Evaluation]

## Cloudflare component responsibility

### Worker

API gateway

permission enforcement

tool execution

external API proxy

auth/session endpoints

### D1

persistent relational city/service data

users

permissions

itineraries

tool logs

approvals

### Durable Objects

Use for stateful coordination rather than ordinary request handling:

active trip session

approval workflow

realtime activity

concurrent UI synchronization

### R2

Optional:

uploaded images

generated PDF

large assets

### Workers AI

Optional:

intent extraction

constraint extraction

itinerary ranking

explanation generation

## Suggested route structure

/

/app

/app/trip/:id

/app/permissions

/app/blackbox

/app/evaluation

/api/goal

/api/itinerary

/api/permissions

/api/approvals

/api/tool-calls

/api/evaluation

/api/city/*

## Security boundary

Browser

|

| WebMCP tool request

v

Worker

|

+--> Permission Guard

|       |

|       +--> ALLOW -> execute

|       +--> ASK   -> Approval

|       +--> DENY  -> reject

|

+--> D1 audit

|

+--> Durable Object session

Never make the React UI the authoritative permission boundary.

## WebMCP boundary

The website registers tools with explicit:

name

description

input schema

read/write semantics

execution behavior

The browser exposes the authorized tools to the WebMCP-aware agent. The application remains the source of truth for business state.

## MVP deployment recommendation

Use a single Cloudflare Worker + static assets for the primary app, D1 for persistence, and one Durable Object class for trip sessions. Add R2/Workers AI only when a concrete MVP requirement exists.

# 3. TODO

# HELLOBUSAN — WebMCP Hackathon TODO

Version: 1.0 · 2026-09-01

## P0 — 반드시 데모 전에 완료

### 1. Repository / Cloudflare

GitHub repository 생성

Cloudflare Worker 프로젝트 생성

React/Vite frontend 연결

Wrangler local dev 환경 구성

production domain `hellobusan.*` 연결

environment 분리: local / staging / production

secrets 관리 방식 확정

### 2. D1

D1 database 생성

migration 구성

`users`

`places`

`restaurants`

`events`

`itineraries`

`itinerary_items`

`permissions`

`approvals`

`tool_definitions`

`tool_calls`

`evaluations`

seed data 삽입

### 3. Durable Object

`TripSession` 클래스 구현

session state 정의

approval state 관리

agent activity stream 관리

reconnect 처리

TTL/cleanup 정책

### 4. WebMCP

WebMCP feature detection

local Chrome testing flag/origin trial 확인

`search_places`

`search_restaurants`

`search_events`

`get_place_details`

`calculate_route`

`estimate_cost`

`get_weather`

`get_itinerary`

`update_itinerary`

`request_reservation`

각 Tool JSON Schema 검증

readOnly / write annotation 검토

toolchange 대응

tool inspector로 등록 상태 확인

### 5. Permission Wallet

allow / ask / deny 모델 구현

사용자별 정책 저장

server-side enforcement

reservation = ASK

payment = DENY

profile mutation = DENY

daily spending limit

permission 변경 audit

### 6. Approval

pending approval 생성

approval modal

승인

거절

만료

승인 후 action 재개

승인되지 않은 tool 실행 차단

### 7. Agent Black Box

모든 tool call 기록

timestamp

input

output

permission

status

latency

impact

화면 timeline 구현

### 8. Main UX

Goal input

Agent Working

Map

Timeline

Agent Wallet

Approval

Black Box

WebMCP Evaluation

mobile fallback

Korean/English labels

---

# P1 — 해커톤 완성도

### City Data

부산 구/군 기본 데이터

관광지 seed 100+

식당 seed 100+

문화행사 seed 50+

체험 seed 50+

좌표 검증

운영시간 데이터

가격 범위

태그

어린이 친화성

우천 대응 여부

### Agent Planning

자연어 goal parser

budget extraction

duration extraction

family/child extraction

weather constraint

dietary constraint

route optimization

budget optimization

itinerary ranking

### Demo APIs

weather mock/API

map/route mock/API

reservation mock

restaurant service

culture service

transport service

---

# P2 — WebMCP Benchmark

## Test scenario

Prompt:

“오늘 비가 오는데 5만원 안에서 아이와 6시간 동안 부산에서 할 일을 만들어줘.”

### Human

steps 측정

interaction 측정

completion time

errors

### DOM Agent

steps

interaction

completion time

errors

### WebMCP Agent

tool calls

interaction

completion time

errors

completion rate

### Dashboard

side-by-side comparison

actual measurements only

no fabricated performance claims

---

# P3 — Visual Polish

dark premium UI

Agent Wallet left panel

central Busan map

WebMCP Network right panel

bottom Activity

Black Box

Evaluation

Agent Assistant

bilingual typography

responsive layout

loading states

error states

empty states

approval animations

tool execution animations

---

# P4 — Security / Reliability

server-side permission enforcement

input validation

schema validation

rate limiting

audit log

sensitive payload redaction

CSRF / origin policy review

secure headers

WebMCP permissions policy

cross-origin exposure review

no payment capability in MVP

mock reservation only

---

# P5 — Deployment

`wrangler dev`

preview deployment

staging Worker

D1 migration staging

production D1

production Worker

custom domain

HTTPS

smoke test

WebMCP browser test

tool inspector test

demo reset endpoint

seed/reset script

---

# P6 — Presentation

## 3-minute demo

0:00 Problem

0:20 Human goal

0:40 Agent starts

1:00 WebMCP tools appear

1:20 itinerary generated

1:40 reservation approval

2:00 Black Box

2:20 WebMCP benchmark

2:45 future

3:00 closing line

## Closing line

You decide. Your agent acts. Busan responds.

---

# P7 — Optional Post-Hackathon

Agent Passport for local businesses

merchant onboarding

automatic WebMCP tool generation

business dashboard

tool analytics

Agent discovery directory

HelloSeoul

HelloKorea

international city network

real booking integrations

payment with explicit authorization architecture

---

# Definition of Done

MVP is DONE when:

1. User enters one natural-language goal.

2. Agent calls at least 5 real WebMCP tools.

3. Tools operate on the same visible application state.

4. User can inspect every tool call.

5. User can change Agent permissions.

6. Reservation requires explicit approval.

7. Payment cannot be executed.

8. Result is visible on map + itinerary.

9. Tool calls are persisted.

10. The same task can be benchmarked against Human / DOM Agent / WebMCP.

11. Application deploys to Cloudflare.

12. Demo can be reset and repeated reliably.